OmniSpace 3D Events Ltd

Your Space, Your Way

OmniShop — Go-Live Brief

Solar & Storage Live 2026  |  For Kevin & Eric

April 2026

Project Overview

OmniShop is OmniSpace 3D's custom-built online furniture ordering platform for exhibitors. Clients place orders for event furniture ahead of their event; orders are managed by the OmniSpace admin team.

This brief covers taking the PHP version of the Solar & Storage Live site live. You will decide on hosting. Once deployed, the same codebase will also be used for GITEX Kenya (May 2026).

What's Already Built

- Complete PHP/MySQL ordering platform with branded catalog

- Admin panel: orders, invoices (PDF), product management, image upload

- Automated emails: order confirmation to client + admin notification

- Two events pre-configured: Solar & Storage Live, and GITEX Kenya (May 19–21)

- All code is in the OmniShop PHP folder in Susan's Cowork folder

Technical Requirements

| Requirement | Minimum spec |
| --- | --- |
| PHP version | 7.4 or higher (PHP 8.x preferred) |
| Database | MySQL 5.7+ or MariaDB 10.3+ |
| Web server | Apache with mod_rewrite enabled (.htaccess support) |
| SSL certificate | Required — HTTPS must work on the subdomain |
| PHP extensions | PDO, PDO_MySQL, GD (for image processing), OpenSSL |
| Storage | At least 500 MB for product images and invoices |

Subdomain

The site should run at:

https://shop.omnispace3d.com

This is already set in config.php. If a different subdomain is used, update SITE_URL in config.php before deployment.

DNS: Create an A record (or CNAME) pointing shop.omnispace3d.com to the hosting server IP.

Deployment Steps

1. Set Up Hosting and Database

- Create a MySQL database and note down: host, database name, username, password

- Ensure PHP 7.4+ and Apache mod_rewrite are available

- Set up the subdomain shop.omnispace3d.com pointing to the document root

2. Configure config.php

Update these values in config.php before uploading:

define('DB_HOST',   'your_db_host');

define('DB_NAME',   'your_db_name');

define('DB_USER',   'your_db_user');

define('DB_PASS',   'your_db_password');

define('SITE_URL',  'https://shop.omnispace3d.com');

3. Upload All PHP Files

- Upload the entire OmniShop PHP folder contents to the document root of shop.omnispace3d.com

- Preserve all subfolders: includes/, pages/, api/, lib/, static/, storage/

- The .htaccess file must be uploaded (it may be hidden — enable Show Hidden Files in your FTP client)

✓  .htaccess is critical — without it all URLs except the homepage will return 404.

4. Create Storage Folders

These folders must exist and be writable by PHP:

storage/invoices/

static/images/products/

In cPanel File Manager: create the folders, then set permissions to 755.

5. Run Setup

Visit in a browser:

https://shop.omnispace3d.com/setup.php

This creates all database tables and the default admin account.

⚠  Delete or rename setup.php after running it — it should not remain publicly accessible.

6. Add Admin Users (SQL)

Run the SQL in ADD_ERIC_SQL.txt (in the OmniShop PHP folder) in phpMyAdmin to create Eric's admin account.

7. Configure Email (Gmail App Password)

- Log in to Google with orders@omnispace3d.com

- Go to: myaccount.google.com/security → 2-Step Verification (enable if not on)

- Go to: myaccount.google.com/apppasswords

- Select Mail + Windows Computer → Generate

- Copy the 16-character password

- In OmniShop: Admin → Settings → paste into smtp_password → Save

8. Upload Product Images

See the separate image brief (shared with Kevin). Images from the Python version should be compressed and batch-uploaded via Admin → Images → Batch Upload.

Post-Launch Checklist

| Test | Pass / Notes |
| --- | --- |
| Site loads at https://shop.omnispace3d.com |  |
| SSL padlock shows in browser |  |
| Admin login works (admin@omnispace3d.com) |  |
| Catalog displays products with images |  |
| Test order submitted — confirmation email received |  |
| Admin receives notification email for test order |  |
| Invoice PDF downloads correctly |  |
| Admin → Products: can add/edit a product |  |
| Admin → Images: can upload a product image |  |
| Admin → Users: Eric visible and able to log in |  |

Key Logins & Contacts

| Item | Details |
| --- | --- |
| Admin panel URL | https://shop.omnispace3d.com/admin |
| Default admin | admin@omnispace3d.com / OmniAdmin2026! |
| Eric's admin account | erickiminya@gmail.com — see ADD_ERIC_SQL.txt |
| Orders email | orders@omnispace3d.com (receives all notifications) |
| Susan | susan.mboya@geminvest.co.ke |

Files Reference

| File / Folder | Purpose |
| --- | --- |
| config.php | Database credentials and site URL — update before upload |
| setup.php | Run once to create DB tables — delete after use |
| ADD_ERIC_SQL.txt | SQL to run in phpMyAdmin to create Eric's account |
| UPLOAD_CHECKLIST.txt | Full list of files to upload with priority order |
| includes/events.php | Event names, dates, and deadlines |
| pages/admin/ | All admin panel pages |
| static/images/products/ | Product images (upload after launch) |
| storage/invoices/ | Generated PDF invoices (auto-created) |